West Kentucky RECC Friday Evening

Storm Damage Update

(Mayfield, Ky.) Dec. 17, 2021 (8:00 p.m.) – Dec. 17, 2021 (8:00 p.m.) – Progress continued today to in rebuild portions of the West Kentucky Rural Electric Cooperative electrical distribution system hit hardest by Friday night’s EF4 tornado.

Tonight we have approximately 100 members still without service, down from the initial 28,000 members who were without power Saturday morning. As a reminder, this number does not include those homes and businesses that are too seriously damaged to reconnect to the electrical grid at this time.

WKRECC crews completed most of the work remaining in Graves County today. We expect to keep one crew there tomorrow for final repairs. All remaining resources will be focused on Moor’s Camp Highway and Cambridge Shores in Marshal County where the damage was significant.  Today we worked on the three-phase line that serves the area; efforts will shift to the single-phase lines tomorrow.

Please continue to watch for work zones across the area and drive carefully to avoid creating hazards for repair crews of all kinds.

Our Mayfield office will reopen Monday at 7 a.m. Traffic is congested in Mayfield due to all the cleanup and repair, so please drive with care.

___________________________________________________________

Georgann Lookofsky, 270-804-1701 or glookofsky@wkrecc.com